Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 29 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-1202 |
| Project Name | AI StudyBuddy |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup & Registration | USN-1 | As a user, I can register for AI StudyBuddy using valid account details. | 2 | High | M. Priyadharshini, T. Sruthi |
| Sprint-1 | Login & Authentication | USN-2 | As a registered user, I can log in securely using email and password. | 2 | High | M. Priyadharshini |
| Sprint-1 | JWT Authentication | USN-3 | As a user, my authenticated session is protected using JWT. | 3 | High | M. Priyadharshini, C. Sharmila |
| Sprint-1 | Frontend & Database Setup | USN-4 | As a team, we can connect the React frontend with MongoDB through the backend. | 3 | High | T. Sruthi, C. Sharmila |
| Sprint-2 | PDF/File Upload | USN-5 | As a student, I can upload study material files for processing. | 3 | High | C. Sharmila, T. Sruthi |
| Sprint-2 | Study Material Management | USN-6 | As a student, I can view and manage my uploaded study materials. | 3 | High | T. Sruthi, C. Sharmila |
| Sprint-2 | Material REST APIs | USN-7 | As the application, I can create and retrieve study material data through REST APIs. | 3 | High | C. Sharmila, M. Priyadharshini |
| Sprint-3 | Gemini AI Integration | USN-8 | As a student, I can use Gemini AI to process uploaded study material. | 5 | High | M. Priyadharshini |
| Sprint-3 | AI Summarization | USN-9 | As a student, I can generate a concise summary from uploaded study material. | 3 | High | M. Priyadharshini |
| Sprint-3 | Notes Generation | USN-10 | As a student, I can generate study notes from uploaded material. | 3 | High | M. Priyadharshini, T. Sruthi |
| Sprint-4 | Flashcard Generation | USN-11 | As a student, I can generate AI-based flashcards from study material. | 3 | High | M. Priyadharshini |
| Sprint-4 | Quiz Generation | USN-12 | As a student, I can generate an AI-based quiz from study material. | 3 | High | M. Priyadharshini |
| Sprint-4 | Personalized Study Plan | USN-13 | As a student, I can generate a personalized study plan based on my needs. | 3 | Medium | M. Priyadharshini, T. Sruthi |
| Sprint-4 | Admin Module | USN-14 | As an admin, I can add, update and delete users and study materials. | 5 | High | I. Nasrin Begum, C. Sharmila |
| Sprint-4 | Testing & Bug Fixing | USN-15 | As a team, we can test the application and fix identified defects before release. | 3 | High | I. Nasrin Begum, M. Priyadharshini |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 3 Days | 18 Sep 2026 | 20 Sep 2026 | 10 | 20 Sep 2026 |
| Sprint-2 | 9 | 2 Days | 21 Sep 2026 | 22 Sep 2026 | 9 | 22 Sep 2026 |
| Sprint-3 | 11 | 2 Days | 23 Sep 2026 | 24 Sep 2026 | 11 | 24 Sep 2026 |
| Sprint-4 | 17 | 2 Days | 25 Sep 2026 | 26 Sep 2026 | 17 | 26 Sep 2026 |

Velocity:

Velocity: The planned team velocity is based on completed story points per sprint. Across the four sprints, the team planned 47 story points in total (10 + 9 + 11 + 17). Average planned velocity = 47 / 4 = 11.75 story points per sprint.

Burndown Chart:

Burndown Chart: The project burndown can be tracked using the sprint story points above, showing remaining work against the planned sprint duration. The team completed the planned story points for each sprint according to the project schedule.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts